## Slide 1
Open Tasks (Future)
Data Collection
Conceptual Model
Model Impl. & Verif.
Model Definition
Model Requirements Definition
Julian
Simon
Bastian
Project Organization
Julian
Simon
Bastian
Electricity Maps Scraper
Bastian
Parameter Research Kimi K2.6
Simon
Parameter Research Datacenter & GPU
Julian
Parameter Research DeepSeek V3
Simon
Create Activity Diagram
Julian
Simon
Bastian
Create Class Diagram
Simon
Data Loading and Python Data Classes
Simon
Load and Verify Grid Data
Bastian
Main Simulation Engine
Julian
Simon
Policy Interface and Logic
Julian
Bastian
Implement Output Statistics
Bastian
Model Validation
Pilot Runs
Experiment Design
Production Runs
Presentation II
Output Analysis
Final Presenation
Report Submission
Presentation I
April 26th
Documentation, Presentation, and Report
May 6th
May 7th
June 4th
July 16th

## Slide 2
Open Tasks (Future)
Data Collection
Conceptual Model
Model Impl. & Verif.
Model Definition
Model Requirements Definition
Julian
Simon
Bastian
Project Organization
Julian
Simon
Bastian
Electricity Maps Scraper
Bastian
Parameter Research Kimi K2.6
Simon
Parameter Research Datacenter & GPU
Julian
Parameter Research DeepSeek V3
Simon
Create Activity Diagram
Julian
Simon
Bastian
Create Class Diagram
Simon
Data Loading and Python Data Classes
Simon
Load and Verify Grid Data
Bastian
Main Simulation Engine
Julian
Simon
Policy Interface and Logic
Julian
Bastian
Implement Output Statistics
Bastian
Model Validation
Julian
Simon
Bastian
Pilot Runs
Julian
Simon
Bastian
Experiment Design
Julian
Simon
Bastian
Production Runs
Julian
Simon
Bastian